## Slide 1: How to start Milestone 1
CSSE 371
Project Info
There are only 8 easy steps…

## Slide 2: 1. Go look at the syllabus
Under “Project Schedule and Deliverables” (p 6) it has the table starting with this for Milestone 1:
The syllabus has more advice throughout – like writing style, project grades, late submission policy, etc. Read!
See the slides from Day 1 for additional info (371SyllabusandProcessIntro.ppt under lectures)
Deliverable | Contents | Due Date
Milestone 1 (See rubric under Projects and example under Resources) | Individual Engineering Journal (turned in separately – see examples under Resources) List of Team Rules (ditto) Milestone contents: • Current System Analysis • Client Stakeholder Analysis • Feature Listing • Problem Statement | September 27

## Slide 3: 2. Go look at the rubric
It’s on the course website, under Projects – “Milestone1_rubrics.doc”
It’s a guide for what to put in each section of your document.
  Which means things like, what info do you need to get first from your client!
  Like, what’s their background, and
  What’s the current system, if any?
    Does yours replace something?
    Or, does it have to talk to a bunch of existing systems?

## Slide 4: More rubric, and an example
Look at the specific content, described toward the end of the rubric.
It tells the details of what we are looking for, like, do you need references? Yes.
There are also examples of most of the project Milestone turnins, from prior years, out on the course website, under “resources/ExamplesFromPriorClasses”. See “TeamGene-E_Milestone1.docx”

## Slide 5: 3. Meet as a team
You need to pick roles in two ways – process-related, and technical. (See recommendations in 371SyllabusandProcessIntro.ppt under lectures.)
  Describe these on your first weekly assessment report, this Friday!
You need to pick “team rules” and list these, to show to your Project Manager this week – see “Some examples of Team Rules.docx” under Resources.
You should have a plan for doing Milestone 1. This includes having a prioritized list of questions to ask your client. You should be able to show this list to your PM ahead of time, too.
  It’s ok to probe what they know – and who else you might need to talk to. For example, some important initial info would be to ask him/her what equipment and software he/she thinks you may need for the project, to see if they’ve thought of that!
  Use the Milestone 1 Rubric to come up with good additional things you should bring up early with your client - like what system he /she knows of, that your project might need to interact with.
  Post your questions at a well-defined spot on GoogleDocs at least 24 hrs before Friday’s client meeting, so that they can review as many as possible before the meeting!
And you will need to meet with them as a resource for “Homework 1” (which is otherwise an individual assignment).

## Slide 6: 4. Contact your Project Manager
They are identified in the spreadsheet sent earlier this week.
You need a meeting this week, for Homework 1.
At your first meeting, you also should show them your list of “team rules.”
You also should discuss your plans for doing Milestone 1 with them.
You should have a list of questions you intend to ask your client – get your PM’s opinion on these. And, about the order you put them in!
And, discover when good meeting times are, generally, which could fit with the Milestones.
They need to get each Milestone a week before I do, so they can give you detailed feedback, and you act on that.

## Slide 7: 5. Prepare for Friday!
Client meeting - Because we will all be meeting together with your client, you should have a list of questions, in some order of priority, to be sure you get to ask the important ones.
Someone on your team is responsible for writing down their answers to the questions you asked, and also the questions and answers that other people asked.
  All the notes from all the teams should be put out on the shared Google Docs site by 7 AM Monday morning.
  This will include a “feature” list, which your whole team should agree on, over the weekend.
  See the next slide for details!
Also try to be observant about everything else in this client engagement.
  We’ll discuss your impressions of how it went, on Monday.
Your client knows we be doing the requirements first, before designing and building the actual project next term.
And, that you are doing this in stages, starting with getting background information and more about the problem that will lead to a solution.
He/she may have questions, like when it likely would be done (winter or spring term, depending on the complexity). I’ll help field those, if so.

## Slide 8: 6. Prepare for Monday!
Monday (of week 2) We will discuss the “notes” that each team put out on GoogleDocs, in class.
  Put your team name, and the names of the team members, on your team’s document.
  Your notes must include, in some clear way, a list of the “features” you believe are required for the system.
  Each “feature” should say whether it is something needed immediately, this year, or after that. (Your team’s guess on this, if you don’t know for sure.)
  That includes
  In class Monday, we will go over what each team said, as a start on a combined list of “features.”
  The next goal is to sign up for features your team will do…

## Slide 9: 7. Deciding who’ll do what!
Tuesday (of week 2) we’ll decide that in class.
I’ll put up, on the wall, the combined list of features from all the teams.
Each team can go up and “sign up” for doing one, one at a time.
Be sure you have a mixture of ones that need doing right away, and ones that don’t!
I’ll put out the resulting list ASAP, so your team can focus on those features.
You will be responsible for system-wide requirements in several places, but, generally, just for depth and detail on requirements relating to your team’s features.

## Slide 10: 8. Know What to Turn In, When
Review the slides from our opening day –
  371SyllabusandProcessIntro.ppt
  Describes project activities!
  E.g., Says how often to meet with your project manager
E.g., There’s a weekly summary report,
  Due to them before your meetings, and
  Due to me each Friday, 7 AM (with a drop box on Angel), so I can review with you during class.

## Slide 11: Questions?
Ready – Go!
Let us know what we missed, to get you started…