| Bad | Week | Tasks | Effort | Good |
| --- | --- | --- | --- | --- |
| Need Deadlines Bad Client Communication Repetitive Meetings | 1 | Didn’t have a team yet (or we were lazy) | 0 min | Good Leader Good Group Working Meetings |
| Need Deadlines Bad Client Communication Repetitive Meetings Equipment | 2 | Team Formation, Contacted Client | 1455 min | Good Leader Good Group Working Meetings Doughnuts Knowing Tools |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation Equipment | 3 | Researched Lotus Scripting Lang/Developed Testing Algorithms | 305 min | Good Leader Good Group Working Meetings Knowing Tools |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation Equipment | 4 | Research/Monday Meeting | 265 min | Good Leader Good Group Working Meetings |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation Equipment | 5 | Got First Computer From Client | 515 min | Good Leader Good Group Working Meetings |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation Project To Big Equipment | 6 | Met with Client to Explain Computer Needs | 355 min | Good Leader Good Group Working Meetings |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation Project To Big Equipment | 7 | Met with Gary | 635 min | Good Leader Good Group Working Meetings Documents Requirements |
| Need Deadlines Bad Client Communication Repetitive Meetings No Motivation | 8 | Draft Testing Document/Began Macro Modification/ New Computer | 795 min | Good Leader Good Group Working Meetings Documents Requirements |
| Need Deadlines | 9 | Wrote Presentation | 895 min | Good Leader Good Group Working Meetings |
| Need Deadlines | 10 | Nothing Really | 0 min | Good Leader Good Group Working Meetings |

| Bad | Week | Tasks | Effort | Good |
| --- | --- | --- | --- | --- |
| Need Deadlines No Motivation | 1 | Set Group Meeting Times/ Brought Stu and Zach up to Speed | 190 | Good Leader Good Group Working Meetings Know Tools |
| Need Deadlines No Motivation Requirements | 2 | Organizational Stuff/ Wrote Testing Scripts | 475 | Good Leader Good Group Working Meetings Know Tools |
| Need Deadlines No Motivation Requirements | 3 | Figured out how to install 123 & Macros | 520 | Good Leader Good Group Working Meetings Know Tools |
| No Motivation | 4 | Set Milestone Dates | 270 | Good Leader Good Group Working Meetings Deadlines Know Tools |
|  | 5 | Macro Problem Reports | 640 | Good Leader Good Group Working Meetings Deadlines Know Tools |
|  | 6 | Working Meetings for Testing and Programming | 1000 | Good Leader Good Group Working Meetings Deadlines |
|  | Spring Break | Fixed Checksum | 200 | Good Leader Good Group Working Meetings Deadlines |
| Intergroup Communication | 7 | Fixed ELE | 1000 | Good Leader Good Group Working Meetings Deadlines |
| Intergroup Communication | 8 | Fixed Everything Else & Started Testing | 2153 | Good Leader Good Group Working Meetings Deadlines |
| Intergroup Communication | 9 | Gave Presentation, Finished Documentation and Testing |  | Good Leader Good Group Working Meetings Doughnuts Deadlines |
|  | 10 | Gave Project to Client |  | Good Leader Good Group Working Meetings Deadlines |