Status Report for Team Awesome

Week : 8

Last week's status:  Green

Current project state: Green

Tasks completed last week:

Fixed Milestone 3

o  Supplementary Specification

o  Paper Prototype - Robert

Completed Milestone 4

o  Test Cases

o  Coding standards

Carried out Usability Testing

o  Field testing

o  Usability lab testing with students and professors

Developed Prototype Application

Tasks to be completed next week:

- Work on Milestone 5

- Continue Usability testing

- Implement next generation prototype

Submit and Finalize Milestone 5

Key issues/Problems

| Loss V, Probability > | Low | Medium | High |
| --- | --- | --- | --- |
| Low |  |  |  |
| Medium | 4 | 1 |  |
| High | 2,3 |  |  |

1. Alumni Affairs is using new software application that makes our system undesirable

2. The google maps API does not support doing what we want to do

3. We have no server on which to host our application

4. We cannot find older Alumni to test our application

Weekly metrics:

| Team Member Name | Actuals from Previous Week (minutes) | Variance for Last Week (minutes) | Forecast Time for Upcoming Week (minutes) | Totals to Date (minutes) | Signature |
| --- | --- | --- | --- | --- | --- |
| Ali | 510 | -120 | 400 | 2780 | Ali Almajed |
| Nil | 450 | -210 | 400 | 2940 | Zhihao Ni |
| Robert | 330 | -300 | 400 | 2350 | Robert Chenault |
| Ryne | 510 | -120 | 400 | 2800 | Ryne Bell |