Paul Banister, John Gray, Micah Weaver

Daycare Application Work Breakdown Structure

- DAYCARE APPLICATION

- Project management – 6.5 hours

  - Develop WBS – Historical data – 2 hours

    - Develop draft

    - Add schedule estimates

    - Add resource estimates

  - Write earned value – Delphi technique– 1.5 hours

  - Write lessons learned – Delphi technique – 3 hours

  - Figure out who Sally M. is – Delphi technique – 5 minutes

- ATTENDANCE module

  - Design Attendance Database – Similarity to other activities – 2 hours

  - Create Attendance User Interface – Similarity to other activities – 8 hours

    - Design User Interface

    - Implement User Interface

  - Develop Guardian Authorization System – Delphi technique

  - Incorporate security features – Expert advice

- BILLING SYSTEM – 12 hours

  - Design Billing Database – Similarity to other activities – 2 hours

  - Create Billing User Interface – Similarity to other activities – 8 hours

    - Design User Interface

    - Implement User Interface

  - Integrate with Attendance Module – Similarity to other activities– 2 hours

- STAFF HOURS

  - Design staff work database – Similarity to other activities – 2 hours

  - Create hour logging interface – Similarity to other activities – 8 hours

    - Design home logging interface

    - Implement home logging interface

  - Develop verification mechanism – Delphi technique

    - Design verification mechanism

    - Implement verification mechanism

- TESTING – 32 hours

  - Test attendance module – Similarity to other activities – 8 hours

  - Test billing system – Similarity to other activities – 8 hours

  - Test staff hours module – Similarity to other activities – 8 hours

  - Test integration of attendance module and billing system – Similarity to other activities – 4 hours

  - Write formal testing results – Similarity to other activities – 4 hours

- DEPLOYMENT

  - Install system – Expert advice

    - Create overall database

    - Put system on server or appropriate machines

  - Train staff – Expert advice

  - Migrate data from spreadsheet and clipboard to database – Expert advice