## Slide 1: Agile Release Management
Notes: Cartoon from http://search.dilbert.com/comic/Product%20Launch

## Slide 2: Recall - Highsmith’s remedies for schedule risk
Team involvement in planning and estimating
Early feedback on delivery velocity
Constant pressure to balance the number and depth of features with capacity constraints
Close interaction between engineering and customer teams
Early error detection/correction to keep a clean working product

## Slide 3: Focus on burndown – A good idea for agile?
Risk burndown chart
Notes: From http://www.mountaingoatsoftware.com/blog/managing-risk-on-agile-projects-with-the-risk-burndown-chart

## Slide 4: You’re doing iterations, right?
But what are you delivering, that’s really being tested out in production?
In your junior project, are real users using a new version, every two weeks?
You may be delivering things, piecemeal, just to the one customer you see regularly…
Teams get caught-up in iteration-at-a-time development plus backlog building.
  They aren’t planning out an entire release or project.
Notes: Highsmith, p 157

## Slide 5: Same problem as lack of design
Only in reverse.
Need to:
Start with a holistic idea of the product and its design
End up delivering a whole product that makes sense
In between, do all those iterations to make it happen
Time
Initial Problem Statement and Design in “Inception”
Real Release of a Viable Product
You need this vision!
And you need this vision!

## Slide 6: Purpose of an agile release plan
Foster better understanding of project viability and feasibility
Outline assessment and mitigation of risk
Enhance a team’s ability to prioritize capabilities and stories
Give the team a “feel” for the entire project

## Slide 7: Highsmith is not in favor of “wish based planning”
Need to balance product goals with your capacity to deliver the product.
Don’t plan on a pace equal to the wildest success story.
  “An agile team delivered this big product in 1/10th of the usual time!”
It’s complex to move fast(er):
  Staff motivation
  Escalating requirements
  Risk and uncertainty
Notes: Image of Jim Highsmith from http://www.technologytransfer.eu/speaker/49/Jim_Highsmith.html
Discussion from p 159

## Slide 8: Remember Fred Brooks!
Being realistic:
What we wished for, in 4 months…
Notes: From The Mythical Man Month, pp 22-23.

## Slide 9: But…
What happened in Brooks’s first milestone:
What do you do?

## Slide 10: Brooks recommends:
Brooks says, figure that reality trumps wishing…
It’s an 8-month project, not a 4-month project.

## Slide 11: For multi-level projects
Like your junior project,
Story-level planning is too fine-grained.
The whole thing has to fit together.
Product Roadmap
Release (this year)
Wave (this term)
Next Iteration
You are thinking down here!

## Slide 12: Product Backlog
Needs to consider the backwards view from eventual goal, as well as immediate direction.
  Need to know the “minimal releasable product”
Product Roadmap
Release (this year)
Wave (this term)
Next Iteration
What’s left this year?

## Slide 13: Estimating realistically
Cost and value should be equally emphasized.
If the team doesn’t have time to estimate value points, it doesn’t have time to estimate costs.
Put “value points” on story cards…

## Slide 14: Example
V = 13
C = 5
V = 2
C = 3
V = 3
C = 8
Notes: From https://easybacklog.com

## Slide 15: Key question to ask yourselves
“What is keeping us from shipping a product right now?”
Notes: Image from http://www.angelamaiers.com/2011/01/pondering-makes-for-a-perfect-new-year.html

## Slide 16: Repeat - For project managers
Risk management is a tricky proposition.
  Must be realistic about dangers
  Denial leads to surprise
  Which leads to last-minute scrambling and firefighting.
But,
  Harping on risks can demoralize developers!
Notes: P 185

## Slide 17: Highsmith’s position
In summary:
Agile teams can place to much emphasis on adaptation or evolution, and too little on anticipation (in planning, etc.)
Failure to take advantage of knowable information leads to sloppy planning, reactive thinking, excessive rework, and delay.
Agility is the art of balancing.
Notes: P 186

## Slide 18: A composite release plan
Notes: Highsmith’s version is on p 192
Image is from http://www.allaboutsymbian.com/news/item/11684_Symbian3_is_functionally_compl.php