## Slide 1: Waterfall/Scrum
We recommend you take notes because specific aspects of the processes will be on the exam.
Notes: Pictured is the savage Scrum of the game Rugby, from which the Scrum agile software development process gets its name. From http://www.coretrek.no/scrum-i-et-noetteskall/category642.html.

## Slide 2: This week’s plan
Learn 4 specific processes in 3 days
In class/takehome exam on them
  Friday
Goal – You know these well enough to discuss with other people in the software business.
  Say, on Oct 1!

## Slide 3: What is the waterfall process?
What are the stages?
Analyze what to do
Figure out a plan to do it
Make the pieces
Put them together
Ship it
Notes: Staged waterfall image is from http://hdiphone-wallpapers.blogspot.com/2010/06/waterfalls-wallpapers-scenery.html.

## Slide 4: Stages – in the Tech Republic Article
Requirements analysis
Design
Implementation
Testing
Installation
Maintenance
Each of these stages ends in a “milestone” – with the creation of some artifact representing the results of that work.

## Slide 5: Work in groups of 3 to generate lists
Pros: advantages of the waterfall process
Cons: disadvantages of the waterfall process
Finally:
  Under what circumstances (given the pros and cons above) would waterfall be a potential process?

## Slide 6: What is the product backlog?
How are things formulated? Why?
Who prioritizes?
Who estimates?
Switching gears…
Scrum!
Notes: Geared railway turnout image from http://en.wikipedia.org/wiki/Railroad_switch.

## Slide 7: The Sprint Planning Meeting
Before this – the team estimates features
  This rationalizes, and it unifies the team
  See the trick called Planning Poker
During – Can have fights with product owner
  What are their common interests?
  What are their opposing interests!
Sprint backlog results
Eight hour time limit
“Once a Sprint's Product Backlog is committed, no additional functionality can be added to the Sprint except by the team. ”

## Slide 8: Day to day life in Scrum
“Daily Scrum” - 15 minute stand-up meetings
Work on code in the sprint backlog
What is missing from this picture?
Notes: Image of standup meeting from http://online.wsj.com/news/articles/SB10001424052970204652904577193460472598378.

## Slide 9: Reflecting
Sprint/Release burn down
Sprint Review
  Show product owner what now works
Sprint Retrospective
  How well is Scrum working?
What is missing again?
Notes: Burn down chart image from http://www.scrum-institute.org/Burndown_Chart.php.

## Slide 10: Your questions from the reading quiz
My pick
Your choice