## Slide 1: Planning – Old School
Plus a lot of stuff about process
Notes: Print is of School 45 in Indianapolis, my grade school. Built in 1898. Architects were Vonnegut and Bohn. The Vonnegut was novelist Kurt Vonnegut’s grandfather. See http://en.wikipedia.org/wiki/Vonnegut_%26_Bohn. Image from http://www.stcroixarchitecture.com/products/public-school-number-45-indianapolis-in-1898-vonnegut-and-bohn

## Slide 2: Alistair Cockburn’s principles for selecting a methodology
A larger group of people needs a larger methodology.
A system whose undetected defects will produce more damage needs more publicly visible correctness.
A relatively small increase in methodology adds a relatively large increase in cost.
The most effective way to transmit ideas among people is face-to-face interaction at a whiteboard.
Notes: See http://alistair.cockburn.us/Methodology+per+project, which the figure also is from.

## Slide 3: Get into teams by number, 1-4
Ref Phillips Sec 6.2.1 – 6.2.6 copy out on Moodle.
1’s – Prototyping, 6.2.1
2’s – RAD, 6.2.2
3’s – Spiral, 6.2.4
4’s – Lean (Agile), 6.2.5
Answer the 3 questions on the handout sheet!
We’ll show each team’s results on the screen.
Notes: Section 6.2 starts on p 161.
Also see Section 6.4.5 starts on p 222.
Other resources - Fig 6.48 and 6.46 are on pp 230 and 228, respectively.

## Slide 4: Behold the Waterfall and some V-charts
Notes: Image from SPMH p 162

## Slide 5: Behold the Spiral
Notes: Image from SPMH p 169

## Slide 6: Making the PERT chart
Cards on the wall
Find critical path
Notes: See SPMH pp 198+
Image is from http://en.wikipedia.org/wiki/Critical_path_method

## Slide 7: Philip’s Waterfall Example
“Your primary customer wants a new report capability. This is similar to many of the projects you have done in the past. You and your customer know the product well, so you select the straight waterfall process…”
Notes: SPMH p 223

## Slide 8: CMM - Can this be agile?
Notes: See SPMH pp 184+