## Slide 1: Agile is Dumb
Notes: Dumb and Dumber image from http://www.imdb.com/title/tt0109686/

## Slide 2: Look at Moodle List of Essays
Get in groups of 4-5
Divide and read the readings in the category “agile is dumb”
  About 20 minutes
  Divide up the readings
  Scan your article for main points
Try to summarize the top 3-5 arguments against agile, from these perspectives.
  Your statements should be brief – about a sentence.
  Write it on a piece of paper with your names you’ll hand in to me.

## Slide 3: On your team
Pick the top 3 arguments, altogether.
  Circle them.
Pick the top one of those 3,
  And be ready to talk about it.

## Slide 4: Questions about these critiques
Do they offer alternative solutions?
Is it possible they are partly right?
Are there projects where Agile works better and worse?
Is “salesmanship” important in getting people to use new stuff?
  Technologies
  Processes
  Your products?
Notes: Image from http://studypoints.blogspot.com/2011/03/define-salesmanship-and-describe_1097.html

## Slide 5: Slightly more scholarly views - 1
From "Do we Know Enough about Requirements Prioritization in Agile Projects: Insights from a Case Study," by Z. Racheva, et al, ~2011. The researchers studied 8 organizations and found:
The agile assumptions about client knowledge of requirements are not always true. Even having an onsite client was not always feasible. Or, the client may not be able to answer questions in a timely way.
The developers made inter-iteration decision making. The involvement of clients consisted mostly of approving plans / giving comments.
Clients often want things that are known not to work.
Most clients relied on developers to prioritize requirements.

## Slide 6: Slightly more scholarly views - 2
From "Agile Requirements Engineering Practices: An Empirical Study," by Cao and Ramesh, IEEE Software, 2008. The researchers studied the requirements practices of 10 organizations involved in agile development, and found:
Most of the organizations did try to abbreviate requirements into user stories, etc.
Face-to-face meetings with customers were used to validate requirements.
A lack of high-quality interactions posed a real risk.
Mostly, product managers acted as surrogate customers, but even this was not full-time.
When customers have divergent interests, achieving a consensus is challenging.
Some customers don’t trust agile processes.
Intense, iterative requirements engineering tends to build satisfactory customer relationships.
New technology situations are similar to speculative applications, in being good for agile.
Personnel turnover causes problems when you rely on a low level of documentation.
Non-functional requirements tend to be ignored.
Continual re-prioritization of requirements is important.
Customers add value by providing the business reasons for each requirement.

## Slide 7: Slightly more scholarly views – 2 - cntd
From the same source:
Developing by customer priority can cause architectural problems - e.g., a non-scalable solution.
  Early architectures tend to be inadequate.
  The need for refactoring isn't always obvious.
  Developer experience and schedule pressure weigh on the success of a refactoring strategy.
  Refactoring may not solve an architecture problem.
  Throwing away code and starting over is an occasional problem.
The main two types of requirements changes are:
  Adding or dropping features, and
  Changing already-implemented features.
It's rare that the development in an iteration is completely unsatisfactory.
Prototyping does reduce errors. Customers will give feedback on these.
Prototypes can become products you have to live with.
Test Driven Development can capture requirements operationally, and enable defect tracing.
Developers have to become accustomed to doing TDD. It's a big challenge for most organizations.
Most organizations used frequent requirements review meetings to their advantage.
  Not as helpful if they don't cover major issues.
  Customer-written acceptance tests can be part of requirements.
  Most agile requirements aren't suitable for formal verification.

## Slide 8: Summary of the articles
Agile does not solve hard problems:
  Mostly about team organization and task distribution.
  It’s not a fix for:
    A poisonous work environment.
Notes: Image of “Wally” from http://en.wikipedia.org/wiki/Wally_(Dilbert)

## Slide 9: Buffalo’s summary
Really great programmers don’t think a lot about software process:
  Although most of the really great programmers I know tend to be sort-of lone wolf sorts that are not super-great at organizing teams, say.
  But, I think it’s fair to say if you want to be a really good programmer, you need to network, etc.
Notes: Image of James Coplien from http://scrumology.com/how-a-bell-labs-researcher-impacted-the-scrum-framework/
For more on “Cope” see http://en.wikipedia.org/wiki/Jim_Coplien

## Slide 10: More from Buffalo
Agile consultants are snake oil salesmen:
  They are by definition not professional programmers, and only some of them could potentially be employed as such.
  Pragmatism – tricky.

## Slide 11: More more Buffalo
Agile is copping out on requirements analysis:
  Seriously, this is not a strength.
  The best things you can say are:
    Sometimes the requirements are not that complicated.
    Maybe the developers shouldn’t be your expert user-elicitors?
    Or, GUI designers?

## Slide 12: And…
Developers ought to be more disciplined:
  Maybe there is a secret technique for awesome developer productivity in here.
  But, Buffalo doubts it.
Notes: Image from http://chrislema.com/5-steps-to-high-productivity/