Test Plan for Rosey Calendar

<Team and Names Omitted by Instructor>

Time taken: 6 man-hours

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 3/15/07 | <Names Omitted by Instructor> | Draft for Rosey Calnder test plan. |

1 Introduction

The purpose of this document is to detail and outline the process for testing the Rosey Calendar in its first release.  Features discussed in this document refer to the features outlined in the Requirements Document for the Rosey Calendar.  This document can be found here:

https://www.rose-hulman.edu/class/csse/csse376/Homeworks/requirements.html#_Requirements

2 Test Items

This is a high-level list of components that are addressed by this plan:

- Software Release – this is the primary focus of the testing plan and will be addressing the current release.

- Bug Fixes – as of this release, no bugs have been discovered.

- Distribution media – Testing has been deferred to a later date.

- End-User Documents – No user documentation available for Rosey Calendar at this time.

3 Features to be Tested

The following features will be tested in order to ensure compliance with the specifications outlined in the Requirements Documents.

- insert command – create a new appointment in the calendar

- change command – modify an existing appointment

- delete command – remove an appointment

- print command – display appointments within a specified date and time range

- quit command – exit  the application

- It should not be possible to enter appointments for dates in the past.

- It should be possible to enter more than one appointment for the same date and time.

- It should be possible to print all appointments for any reasonable range of dates and times, including the past.

- Each user's appointments should be kept in a simple ASCII file.

4 Features not to be Tested

The following features will not be tested for this release

- Data-backup system will not be tested

- Performance will not be tested

5 Approach

The Rosey Calendar will be tested in two ways, specific feature testing and regression testing.  Each type will be described in this section.

5.1 – Feature Testing

All features outlined in Section 3 will be tested for correctness.  Both valid and invalid invocations will be tested.

5.2 – Regression Testing

No regression is planned for the current release.  Tests will be properly documented so that future testing can easily incorporate correct regression testing.

6 Pass/Fail Criteria

Pass/fail requirements for individual test cases will be included as the expected results in the test case specifications.  100% of all test cases will need to pass for the overall pass/fail criteria to be met and for the project to exit the testing phase.

7 Suspension Criteria and Resumption Requirements

If the software is non-functional, testing will be suspended until functionality has returned.  If bugs prevent more than 50% of the test plan, testing will be suspended until these bugs have been removed.

8 Test Deliverables

The following items are the products of the software testing phase:

- This test plan

- A requirements traceability matrix

- Test specification document

- Test result reports

- Bug reports

9 Testing Tasks

The following are the tasks to be performed for testing.  Time estimates given are rough estimates made by the testing team:

| Task | Time estimate |
| --- | --- |
| Feature tests | 5 hours |
| Report bugs | 1 hour |
| Verify bug fixes | 2 hours |
| Conduct bug reviews | 1 hour |
| Write test results report | 1.5 hours |

10 Test Configuration Information

The primary testing setup is given in figure 1.  The main parts are the keyboard, main computer, and printer.  The operating system being run is Windows XP/Professional.

11 Schedule

The following is a tentative schedule for deliverables of each testing phase.  These items are taken from the requirements specifications document mentioned in the introduction:

| Deliverable | Date | Media | Description |
| --- | --- | --- | --- |
| Unit test results | 3/27/2007 | electronic | Results of all unit testing on version 1 |
| Integration and system test results | 4/4/2007 | electronic | Results of all system testing on version 1 |
| Usability test plan | 4/8/2007 | electronic | Description of usability testing plans |
| Usability test results | 4/21/2007 | electronic | Results of usability testing |
| Acceptance test results | 5/14/2007 | electronic | Results of acceptance testing |

15 Risks and Contingencies

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Catastrophic bugs cause suspension of testing | 40% | Major | Work with development team to fix bugs in order to resume testing. |

# Text boxes

Keyboard

Printer

Main memory

CPU