## Slide 1: Day-to-day planning – “Old school”
How planning leads to success
Parts of Phillips, Ch 4
CSSE579
Session 5
Part 1
Notes: Image from http://incedogroup.com/whats-the-difference-between-successful-business-strategies-and-business-plans/. http://incedogroup.com/wp-content/uploads/2013/11/20131128-successful-business-strategies-2.jpg

## Slide 2: Week 5’s plan
This week – Software risk planning and management
  Also, a couple last readings on planning:
    Day-to-day planning – “Old school”
    Adapting the plan – in the agile project
    And – find a Scrum meeting video to report back about!
  This week’s project / presentation assignment had two parts:
    Ask the usual kinds of questions – samples provided
    Run an estimation experiment on yourself - described
Plus 

## Slide 3: Week 5’s plan, cntd
Plus – answering some of your key questions! I added to slides here:
  Slide set 3-2, Slide 11: CMMI and Agile.
  Slide set 3-4, Slides 27+: Your questions about requirements.
  Slide set 4-1, Slides 17+: Your questions on estimation.
Vote on next topics, for weeks 7 – 10.
  See slides at end of slide set 5-4.
Next week’s project / presentation activities:
  The usual questions, and
  A WBS investigation! (See last slide in this set.)
Coming up next week: Progress, Program/Portfolio Management

## Slide 4: Day-to-day planning: This is “techniques of leadership”
Not just, “Ok, you have a plan, now use charisma…”
Balancing the 3 P’s:
  Emotional safety
  Team empowerment
  High personal interaction
  Work and rest!
Notes: SPMH pp 47-9.
Image from http://likeateam.com/empowerment-of-team-members/.

## Slide 5: Structure that promotes success
Frequent successes
  And feedback about those
Dealing with causes of failure
Reinforcing work principles
  The social side of productivity
    Pleasant and productive go together
    Trust
    Each group is a “micro-culture” defined by:
      Their rituals (formalities, rules, traditions, attitudes)
      Ceremonies (What do they celebrate? What are their stories?)
      Artifacts (What objects do they value?)
      Symbols (How do they talk about their work? What’s on the wall? Who are the heroes?)
Joining a new group? At first, it can feel like this!
Notes: First topics from SPMH p 51.
Bottom list: These are standard aspects of a culture, from sociology. See, for example, http://changingminds.org/explanations/culture/elements_of_culture.htm.
Image from http://www.touregypt.net/featurestories/symbolism2.htm.

## Slide 6: Achieving a plan  Visibility
This is what Agile is all about, too
  Everyone sees everything, as much as possible
    And as often as possible
  Including the person paying for it
In “Old School,” achievement is “controlled”:
  Control = plan + status + corrective action
How do you collect status?
  It’s available, or
  It’s visible, and
  It’s undistorted
Notes: SPMH p 52
Cartoon from http://www.zdnet.com/article/dilbert-on-project-management-reporting/

## Slide 7: It would be nice if…
All the collection of data were automatic.
  But it’s not.
  Getting more data is generally a burden.
And, it can’t all be automatic.
  Part of leadership is interacting with people about how they are doing:
    “What are you doing today?”
    “What does the plan say you are supposed to be doing today?”
    Which leads to, “Why are you blocked?” etc.
    In Agile, this is the daily stand-up meeting.

## Slide 8: We’ll get back to metrics
Other key pieces –
  Reviews, walkthroughs, inspections.
Key thing is status vs plan,
  And what to do if they don’t match.
Which leads to dealing with risks.
  Which is the second topic for today!
Notes: SPMH pp 55 – 58.

## Slide 9: Visibility, “Old school”
Phillips recommends a “Management information center” for a project.
Typical things on display there–
  Gantt Chart,
  EV chart
Notes: SPMH p 62
Earned Value chart from https://pramodrrao.wordpress.com/2011/03/12/earned-value-management-how-to/

## Slide 10: Making decisions
Use quantifiable, objective data
  Not hunches
Explain clearly
Make decisions visible
  Upwards and downwards
What else is important?

## Slide 11: Keeping the environment good
The psychology version of Weinberg’s curve (p 87):
  Arousal = energy source for behavior
This is Yerkes and Dodson’s inverted U 
Variables influencing the graph:
  Skill level
  Personality
  Trait anxiety
  Task complexity
Notes: From http://en.wikiversity.org/wiki/Motivation_and_emotion/Textbook/Motivation/Arousal.

## Slide 12: So,
Maybe not recommended…
“You call that a rim shot!?”
Notes: Image from movie “Whiplash” taken from http://www.latimes.com/entertainment/movies/la-et-mn-whiplash-review-20141010-column.html

## Slide 13: Instead,
People tend to thrive on:
  Setting goals and recognizing achievement of those goals
  Coaching and teaching
  Small groups working together
    On almost anything…
    Especially if they picked it!
Notes: Image from http://scholarsus.com

## Slide 14: Recognition is tricky…
One rule is, need to do it often
  Like, if you go a couple weeks and nobody checks to see how you are doing, you tend to drift.
Another rule is people are different in what they like
  Some people don’t like being singled out
  It is partly a cultural thing
Notes: Image from http://www.mcfrecognition.com/service-recognition/products.

## Slide 15: One more planning perspective – Work Breakdown Structure (WBS)
See intro article athttp://en.wikipedia.org/wiki/Work_breakdown_structure.
Goal is to partition the work into a low-level set of outcomes, then do “tasks” required to achieve those.
Notes: WBS – See Phillips, p 199.
Image is from the Wikipedia article.

## Slide 16: For project / paper next week
Get together (starting now) with your teammates from your own project, if any, and investigate:
Is there a “Work Breakdown Structure” (WBS)?
  What does it look like?
  If you are using Agile, what is the equivalent?
  Maybe your systems engineer does this?
  Or your PE?
If not, could you create one for your project, like on the last slide?
Start with say user stories or “Trello tasks”
  These might need enhancement!
Try to “partition” the work by outcomes. Then list key “tasks” for each outcome. And – the people doing them!
Get to a low enough level, given what you know now about the project, that we can organize these into a plan, tomorrow in class.
Estimate how long you think each will take.
Be ready to report to the class how this went, at least in generality.
Notes: Trello is an online planning system using cards that move around like in Kanban. See https://trello.com.