## Slide 1: Adapting the agile plan
How planning leads to success
Parts of Highsmith, Ch 10
CSSE579
Session 5
Part 2
Notes: Image from http://whyevolutionadaptation.weebly.com/question-one.html

## Slide 2: All the skills we just discussed…
Still in play for Agile!
Management has to be aware of…
  Product value
  Product quality
  Team performance
  Project status
But, the “management” role is more distributed around the team.

## Slide 3: Adapt for many reasons…
As in change how things are going, in some appropriate way,
  In response to some perceived problem.
In agile, this is not “corrective action”!
  It’s team learning.
  Could be that the plan has to change…
Notes: APM, p 253

## Slide 4: Critical questions for the team
Is value being delivered?
  We’re building a releasable product.
Is it a reliable, adaptable product?
Is progress within acceptable constraints?
Is the team adapting to changes imposed by:
  Management,
  Customers,
  Technology?
Notes: APM, p 254

## Slide 5: How it looks
Team works at a high intensity
  Yet not “hurrying”
Then reflects during reviews and checkpoints:
  Customer focus groups
  Technical reviews
  Team performance evaluations
  Project status reports 
Which results in adaptive action

## Slide 6: Project status reports
Should have value to stakeholders and team.
Value and scope status – parking lot
Quality status
Schedule and risk status
Agility measurements
Cost status
Project team information
Adaptive action results from this.
Notes: APM, pp 261 +

## Slide 7: Examples - 1
Highsmith’s Parking Lot of value and scope status, like the figure on p 263:
Notes: From http://www.infoq.com/articles/visualize-big-picture-agile

## Slide 8: Examples - 2
Highsmith’s Burn-Up chart, p 264:
Notes: From http://whyevolutionadaptation.weebly.com/question-one.html

## Slide 9: Examples - 3
Highsmith’s product quality assessment, p 265:
Notes: From http://flylib.com/books/en/1.211.1.76/1/.

## Slide 10: Examples - 4
Highsmiths’ Projected Schedule on p 266:

## Slide 11: Examples - 5
Highsmiths’ Technical Risk on p 266: