## Slide 1: CSSE 579 Software Project Management: Program, & Portfolio Management – “Old School”
Steve Chenoweth
Rose-Hulman
With helpful materials provided by Shawn Bohner
CSSE579
Session 6
Part 3

## Slide 2: Course Learning Outcome: Progress
Explain program and portfolio concepts as they pertain to managing aggregates of software projects and assets.
Notes: (28 min)

## Slide 3: Context for Classic Program Management –
Develop
PMs
Manage Program(s) (Portfolio of Projects)
Manage Projects
Operate Business
PMO/Project,
Trained PMs,
PM Tools
PM Policies
Plan Templates,
Mngt. Constraints
PMO/Project,
Trained PMs
PM Tools
Corporate Business Drivers
Delivered
Projects
(Successful)
Project Requirements
Project Progress,
Recommended Actions
Program Needs,
CSFs
Program/ Project
Progress
Notes: Show quickly… Explain IDEF0 or SADT nomenclature…

## Slide 4: Why do we need Program Management?
Manage the range of projects in an organization
Manage the volume of projects in an organization
  Size/Scale
  Complexity (e.g., sophistication)
  Distributedness (e.g., Global teams)
Manage Value
  Risks
  Investments
Person
Project
Small
Project
Large
Project
Program
Notes: What are three project perspectives addressed in program management? [Managing the range of projects, managing the volume of projects, managing the value of projects]

## Slide 5: Group Exercise: Be Program Managers
Make this simple -- You have:
12 projects with varying team configurations
12 different clients with varying expectations and sophistication
Project deliverables all due at the same time
Team members will change
Clients may change
Quality must be maintained/rewarded
Team members must learn (be trained)
How would you organize for all of this?
Notes: Hey, I’m a program director!!!

## Slide 6: Classic: Program Management Organization
Project Office
  Layer of management to provide support and coordinate teams
  Temporary structure for big projects
Core Team
  Similar to the PO, but it has an advisory committee
  Subject matter experts work with teams as advisors
Super Team
  Integrate various teams into a huge super team
  Divide them into groups to focus on particular aspects
Notes: Which of these three Program Management Organization team styles best supports the Junior Projects situation described earlier? Why? [Core team, it uses PM experts to advise the project teams]

## Slide 7: Program Management is needed if…
Project failure rates are too high
Training is not producing results
Project staff planning isn’t effective
Inability to leverage best practices
Lack of control over the project portfolio
Inconsistency in project reporting
Too many resource scheduling conflicts
Gap between process and practice
Notes: Project Management is needed if there is a lack of ____________ over the project portfolio. [control]

## Slide 8: PMO Capability Maturity Model (SEI)
Result
Value
Risk
Source: Bohner 1998
Notes: What is the only Key Process Area for the Initial level of the Program Management Office Capability Maturity Model? [Acquiring new PMs]
Situation: You are a medium size software firm (~2000 employees)
You have four projects for the same customer and others that are similar
  Customer is increasingly frustrated with the lack of coordination in reporting on these projects (different times, formats, rules/contracts, etc.)
Up to this point, you have managed projects locally on a project-by-project basis
How would you advance from ad-hoc project coordination to something more predictable and uniform?
Maturity, like with other endeavors, is a function of transition states where the understanding can only be truly appreciated from reaching a particular vantage point. For example, managing a team of 2 is good experience to prepare a PM for managing a team of 5, and so on. For PMO maturity, there are inflection points between the various levels that indicate when it is time or the value proposition is right to reach for the next level.
Less mature PMOs are simply a corral around the project managers so that basic reporting becomes consistent. At the other end of the spectrum are mature PMOs where traditional project issues (resource management, project prioritization, planning and tracking, project risk management, and the like) are coordinated to generate better economies of scale along with vendor, training, procurement, outsourcing, and risk management at the corporate level. Management moves from managing in-the-small projects to managing in-the-large initiatives and business portfolios.
While a few instances of capability maturity models for project management exist, none are complete or relevant enough to be accepted by the project management community at large. For practices, the Project Management Body of Knowledge (PMBOK) provides a reasonably well-accepted framework for project managers. IT executives must be able to characterize the capabilities and practices for project management performance from the corporate perspective.

## Slide 9: Dilbert on Managing the Project Portfolio

## Slide 10: Perception of Software System Value
Business Cost
Business Opportunity
Business Value
Perceived Capability of Software to Deliver Information or Service
High
Low
High
Low
Recognized Dependency
on Information or Service
Business Risk
Cost Investment
Efficiency Effectiveness
Source: META Group
Notes: When there is a high dependency on the information or service delivered by a low capability software system, how is the system managed? [as a business risk]

## Slide 11: Software as Assets in a Portfolio Management Ecosystem
Asset Portfolio Management
Project
Portfolio Management
Enterprise Priorities
Manage Portfolio Execution
Adjust Project Portfolio
Assess Value
Identify Asset Improvements
Manage Asset Usage
Asset Retirement
Assess Value
Operational Process
Program Management Process
Implement Projects/ Programs
New/Modified Assets
Project Proposals
Source: META Group
Notes: Key Portfolio Management Roles:
  Enterprise roles (Executives & Lines of business & Business function leaders):
    Develop strategies for optimizing portfolio performance based on cost, efficiencies, alignment, risk, yield, and benefit
    Analyze actual performance to develop more effective strategies
    Justify fiscal responsibility to the business
    Align business drivers and technology activities
    Establish priority for resource allocation
    Balance competing objectives to maintain portfolio’s value (business needs, economic priorities)
    Ensure global/regional objectives are being addressed
    Reinvest income generated by systems toward initiatives that enhance operational effectiveness and customer satisfaction
  Chief Information Officer
    Designates financial investments in AD/M projects
    Determines baseline funding levels for each project and adjusts funding levels based on review schedule
    Owns discussions around investment and venture project prioritization and funding
    Owns operationalization of governance process, model, and priorities for entire organization
    Ensures portfolio addresses global visibility
    Initiates and drives work program process (demand, budget)
    Facilitates communication of business requirements
    Calls audit and analysis sessions
    Develops new portfolios as need arises
    End-to-end, cross-portfolio decommissioning strategy
    Partners and synchronizes with CFO to ensure affordability matches spending levels
    Validates and executes decision points for ventures
  Relationship managers
  Program & project managers
  Infrastructure developers, operations managers, security professionals

## Slide 12: Software Portfolio Analysis
High
Excellent
Technical Condition
Business Value
Re-evaluate/ Reposition
Asset
Maintain/ Evolve Asset
Retire/ Consolidate
Asset
Reengineer / Modernize Asset
New Development
Low
Poor
Is this like the MIT version of portfolios that you looked over?
Notes: When a software system has low technical condition and low business value, what course of action should be considered? [Retire the system or consolidate the system with other like systems]
Portfolio analysis:
  Relative positioning of applications on a grid of technical condition and business value provides information for migration strategy and tradeoffs for investment decisions
  Technical quality — architecture, adaptability, knowledgebase, stability, cost, dependencies
  Functional quality — scope of use, shareability, criticality, completeness, correctness, limits to growth, ease of use

## Slide 13: Software Portfolio Planning
High
Excellent
Technical Condition
Business Value
Re-evaluate/ Reposition
Asset
Maintain/ Evolve Asset
Retire/ Consolidate
Asset
Reengineer / Modernize Asset
Low
Poor
Year 2
Year 3
Year 4…
Notes: Portfolio analysis:
  Relative positioning of applications on a grid of technical condition and business value provides information for migration strategy and tradeoffs for investment decisions
  Technical quality — architecture, adaptability, knowledgebase, stability, cost, dependencies
  Functional quality — scope of use, shareability, criticality, completeness, correctness, limits to growth, ease of use

## Slide 14: Group Exercise: Let’s play you bet your job!
You have 3 Software Assets
Old system with lots of quality and maintainability issues. Client is highly dependent on this system
3 year old system with lots of changes coming in from an important customer.
New project to produce a key system for an emerging customer-base
Place each of these on the quadrant chart.
How can you quantifiably justifying your choices?
Notes: Which quadrant does software asset #1 go into? [Reengineer/Modernize asset]
Portfolio analysis:
  Relative positioning of applications on a grid of technical condition and business value provides information for migration strategy and tradeoffs for investment decisions
  Technical quality — architecture, adaptability, knowledgebase, stability, cost, dependencies
  Functional quality — scope of use, shareability, criticality, completeness, correctness, limits to growth, ease of use

## Slide 15: Project Prioritization Approaches
Non-Quantitative
  Forced Ranking
  Q-Sort
  Must Do – Should Do - Postpone
Quantitative
  Criteria Weighting
  Paired Comparison
  Risk/Benefit
Growth
Survival
OR
Notes: What are three non-quantitative Project Prioritization approaches? [forced ranking, Q-sort, Must do—should do—postpone]

## Slide 16: Forced Ranking
6 (A-F) Team members rank 10 projects

## Slide 17: Q-Sort

## Slide 18: Pragmatic: Must Do - Should Do - Postpone
SELECT – Graham-Englund Model

## Slide 19: Scoring Model: Criteria Weighting
Project #7
Notes: Multi-Attribute Utility (MAU)

## Slide 20: Scoring Model: Paired Comparisons

## Slide 21: Scoring Model: Risk/Benefit
Fund
Consider
Don’t fund
Notes: Looks suspiciously like a risk matrix!

## Slide 22: Some general lessons about this
Not all the “old school” ways of handling programs and portfolios are bad.
There may be some work to be done making things “lean” or “agile” at this higher level.
Meantime, our Agile projects need to play ball with the different ways these managers perceive things.
And, there may be differences we can’t get rid of – like the managers’ penchant for reducing everything to savings and profits!